# COM6045 Project Technical Plan

Delete the highlighted notes before submitting, including this line.  Decisions regarding tools, methods, approaches, frameworks and technologies should be justified using academic and/or professional literature.

| Name: | Harry Templeton |
| --- | --- |
| Student Number: | 2302616 |
| Programme: | BSc (Hons) Computer Science |

Title: A Loop and MIDI based beginner Digital Audio Workspace in C#

Introduction

Briefly introduce the project and the problem being addressed. Explain why the problem is significant and provide evidence that it exists. Justify the need for the project using appropriate literature, industry evidence and/or stakeholder requirements. Outline the project objectives and intended outcomes.

A common issue among beginner producers is the steep learning curve of professional grade DAWs such as Logic Pro or FL Studio (Pu et al. 2025). This project aims to lower the barrier to entry for novices while still maintaining as much of the functionality present in professional DAWs as possible. Many people with talent interested in making music do not have the time or motivation to learn the intricacies of complicated software (Pu et al. 2025). Similar beginner friendly products such as BandLab have limited depth in track limits, playback speed impacted by network connection and a focus on presets rather than shaping your own sound (Jason. 2025). I will design and build a Loop and MIDI based DAW with a focus on great UI and UX design.

Deliverables

- The DAW Application

- A usability study report

- Documentation

Proposed Approach and Project Design

This should include, with justifications where appropriate:

- proposed solution approach

- alternative solutions or approaches considered (where appropriate)

- architecture, workflow or conceptual model

- project requirements

- stakeholder requirements

- intended users and beneficiaries

- investigative methods

- technical methods, tools and technologies

- project scope and limitations

- assumptions and constraints

- skills or knowledge to be acquired

Project Management Approach

Identify and justify the project lifecycle or management approach you will use (for example Agile, Scrum, Iterative Development, Prototyping, Waterfall, CRISP-DM, Design Science Research, etc.). Explain why this approach is appropriate for your project.

Discuss how progress will be monitored, how scope will be managed, and how continuous improvement will be supported throughout the project.

Stakeholders and Users

Identify any key stakeholders, clients, intended users or organisations involved in the project.  Explain their role, requirements, expectations and influence on project success.

Risks, Dependencies and Mitigation

Significant potential hazards and how they will be managed, for example, availability of resources, severe illness, etc.  Include technical, resource, organisational, legal, ethical, scheduling and dependency-related risks where relevant.  Use tabular format:

| Risk | Severity (0-5) | Likelihood (0-5) | Action/Mitigation |
| --- | --- | --- | --- |

Professional, Ethical, Legal and Societal Considerations

Consider any relevant:

- health and safety issues

- ethical issues

- privacy and data protection requirements

- intellectual property considerations

- accessibility, diversity and inclusion

- security considerations

- sustainability and environmental impacts

- cultural and societal impacts

- commercial considerations

- professional standards and codes of practice

- legal and regulatory requirements

- organisational adoption and change-management implications

Quality Assurance, Verification and Validation

Explain how project quality will be managed throughout development. Identify appropriate quality assurance activities and describe how the final artefact will be verified and validated against requirements and success criteria.

Examples may include: testing strategies, code review, usability evaluation, expert review, user acceptance testing, performance testing, model validation, data quality checks

Success Criteria

Define the criteria that must be satisfied for the project to be considered successful from the perspective of users, stakeholders and project objectives.

Define how success will be measured, verified and validated. What evidence will demonstrate that project objectives, stakeholder requirements and acceptance criteria have been achieved?

Project Timeline

Provide a time plan for your project, outlining key milestones and deadlines.  Depending on the approach you are taking, this may take the form of a project backlog with an outline of timeboxes/sprints or it may be a Gantt Chart, etc.

References

List the references that you have used within your technical plan, in APA-7 format.  All references should be referred to (cited) within your technical plan.  Your plan should be informed by appropriate academic and professional sources. Most successful submissions draw upon a range of relevant literature to justify key decisions.

Pu, H., Jiang, F., Chen, Z., & Song, X. (2025). ComposeOn Academy: Transforming melodic ideas into complete compositions integrating music learning. arXiv. https://arxiv.org/abs/2502.15255

Jason, F. (2021). BandLab: A Free Cloud-based Digital Audio Workstation (DAW) for Music Production https://doi.org/10.18177/sym.2020.61.1.sr.11510